PRODUCT REQUIREMENTS DOCUMENT

PhysicalData Network

Quality-assured data operations for Physical AI

Version 1.0 • Updated 11 October 2026 • Product strategy, UX, workflows, architecture, and delivery requirements

Naming note PhysicalData Network is the working name used in this PRD. Syntrix was suggested as a candidate but has not been confirmed as the final brand. Check domain, trademark, and ecosystem availability before committing.

## Document summary

| Field | Definition |
| --- | --- |
| Category | B2B Physical AI data operations and annotation platform |
| Initial wedge | Timestamped action and failure annotation on existing rights-cleared robotics videos |
| Users | AI/robotics buyers, contributors, reviewers, adjudicators, platform operators |
| Blockchain role | Monad for selected funding, settlement, and provenance events |
| Off-chain data | Videos, private annotations, PII, customer datasets, and application state |
| Status | Product specification; commercial assumptions require validation |

# Executive summary

PhysicalData Network helps AI companies and robotics teams turn existing, rights-cleared robotics video into structured, quality-assured training data. Buyers create and fund jobs; contributors complete scoped tasks; automated validators and human reviewers enforce agreed quality criteria; accepted annotations are packaged into a versioned dataset; contributors are paid for accepted work; and buyers securely download the dataset with quality and provenance metadata.

The product is not merely a generic crowdsourcing marketplace or a token-incentive layer. Its value is managed delivery: task decomposition, contributor operations, quality assurance, auditability, and usable data exports. Monad supports selected trust and settlement functions; sensitive media and full annotation content remain off-chain.

MVP principle Prove one real buyer workflow end-to-end: one rights-cleared dataset, real contributors, explicit acceptance criteria, reviewer sign-off, secure export, and real funded settlement. Never fabricate users, earnings, accepted work, or payment confirmations.

# 1. Vision, problem, strategy

## 1.1 Vision

Make high-quality Physical AI data production accessible to teams that need it while enabling distributed contributors to complete specialized work with transparent standards and dependable compensation.

## 1.2 Problem

Robotics and embodied-AI teams need structured labels on real-world observations but may lack the operational capacity to recruit, train, supervise, and pay an annotation workforce.

Generic crowd work can produce inconsistent labels when task definitions, QA, and reviewer accountability are weak.

Buyers need a traceable path from source data to accepted annotation records and an export compatible with their training pipeline.

Contributors need clear instructions, predictable review outcomes, actionable feedback, and a fair appeal path.

## 1.3 Product thesis

A specialized, quality-controlled workflow for Physical AI can outperform a generic task marketplace by combining clear rubrics, qualified contributors, automated checks, independent review, provenance, and reliable dataset delivery.

## 1.4 USP

Core value proposition From raw robotics video to verified, training-ready datasets—with distributed annotation, measurable QA, traceable provenance, and acceptance-linked contributor payments.

Buyer value: outsource sourcing, task management, QA, and delivery.

Contributor value: scoped paid tasks, visible criteria, review feedback, appeals, and payment evidence.

Trust value: versioned workflow records and transparent settlement; blockchain is a supporting mechanism, not the whole product.

## 1.5 Initial wedge and non-goals

Start with buyer-supplied, rights-cleared robotics video and timestamped action/failure labels.

Do not start with a costly physical capture operation, every modality, tokenomics, DAO governance, or speculative rewards.

Do not put videos, PII, private annotations, or confidential metadata on-chain.

Do not claim blockchain guarantees annotation correctness, legal rights, or contributor identity.

# 2. Users and jobs to be done

| Role | Goals / actions | Access boundaries |
| --- | --- | --- |
| Buyer / company admin | Create organization, upload data, define rubric, fund job, monitor QA, download export | Own organization projects and deliverables |
| Buyer member / reviewer | Inspect samples, monitor project, raise issues under policy | Project-scoped permissions |
| Contributor | Qualify, claim tasks, annotate, submit, correct, appeal, track payouts | Only assigned/authorized clips and own work |
| Independent reviewer | Compare annotations with source/rubric; accept, return, escalate | Assigned review queue; cannot approve own work |
| Adjudicator / QA lead | Resolve appeals, audit samples, maintain gold tasks and rubric versions | Elevated QA permissions; actions audited |
| Platform operator | Manage users, disputes, failed exports, payout reconciliation | Least privilege; sensitive actions logged |

## Buyer jobs

Create a project with data, schema, rubric, budget, deadline, and acceptance criteria.

Track progress and quality without managing each contributor.

Receive a versioned, structured export with quality and provenance metadata.

## Contributor jobs

Understand task difficulty, reward, deadline, and criteria before claiming.

Annotate securely in-browser without downloading unnecessary customer data.

Receive specific correction reasons and appeal decisions.

Distinguish accepted, payment-pending, paid, and failed states.

# 3. Scope and releases

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| MVP / pilot | One video modality; buyer org; private upload; task splitting; claim queue; annotation UI; validation; review; appeal; export; payout states; selected Monad records | One real funded job completed, export delivered, real payment reconciled |
| Pilot hardening | Gold tasks, audit sampling, QA metrics, improved permissions, notifications, retries and reconciliation | Repeatable delivery across several jobs |
| Expansion | More modalities, automatic routing, buyer APIs, storage integrations, capture partners | Demand evidence and validated unit economics |

## MVP must-have

Email verification and role-based access control.

Organization/project setup and data-rights confirmation.

Private video upload, metadata, and task segmentation.

Budget/reward configuration and funding-state verification.

Atomic task claiming, assignment lease, expiry, and anti-duplication.

Browser annotation with timestamps, labels, autosave, versioning, and validation.

Reviewer queue: accept, request correction, reject with reason, escalate.

Contributor history, review feedback, and payout state.

JSONL/CSV export plus schema, quality report, and manifest.

Authenticated buyer download with expiring access.

Real settlement and reconciliation; no false paid state.

Audit logs and basic operations dashboard.

## Out of scope for MVP

Native token, DAO, staking/slashing, speculative incentives.

Unrestricted public access to raw buyer datasets.

Autonomous AI-only approval for important payment decisions.

Multi-chain/cross-chain payouts.

Significant customer funds in unaudited escrow contracts.

# 4. End-to-end workflows

## 4.1 Company onboarding

Sign up with email or supported enterprise authentication; verify contact.

Create organization, set workspace roles, and complete business verification when risk or policy requires it.

Accept platform and project terms; confirm lawful authority to process the dataset and share it with authorized contributors/reviewers.

Create project: upload rights-cleared video, define labels/schema/rubric/examples, set quality policy, reward, deadline, and budget.

Fund the job. Backend verifies funds are available before releasing payable tasks.

Monitor task states, QA, spending, and completion.

Inspect agreed samples, raise scoped issues under the acceptance policy, and download the final package.

## 4.2 Contributor onboarding

Create account and verify contact; complete required profile fields.

Connect/create a supported payout wallet; explain fees, payout rules, and any applicable payment/tax requirements.

Complete tutorial and a gold-standard qualification task.

Browse tasks eligible for the contributor’s qualification and access level.

Review reward, estimated effort, deadline, clip length, and acceptance rubric before claiming.

Claim task; backend atomically reserves it and creates a time-limited assignment lease.

Annotate in browser, submit a version, and track validation/review/correction/acceptance/payment.

## 4.3 Task distribution

Split jobs into small units, initially configurable short video segments (e.g. 15–60 seconds). Each task has a unique ID, asset/time range, schema/rubric version, reward, deadline, status, and access policy.

Default: claim-based queue. Server-side atomic transaction/lock ensures only one active claimant for an exclusive task.

Limit active tasks per contributor; prevent reserving the whole queue.

Use assignment leases. If no submission before expiry, release for reassignment; never reassign while a valid submission is under review.

Use redundant independent annotation only for selected difficult/high-risk tasks; it is intentional duplication, not a claim collision.

Future routing can consider qualification, reliability, workload, language, latency, and conflicts.

## 4.4 Annotation workflow

Contributor opens assigned task and authorized video segment.

Workspace provides video playback, timeline/timecode, speed controls, and segment boundaries.

Contributor labels actions/failures and enters timestamps/required fields according to schema.

Autosave drafts and warn on unsaved changes.

Client validation gives fast feedback; server validation is authoritative.

Submission creates an immutable version. Corrections create a new version.

Valid submissions enter human review; invalid ones return with actionable errors.

## 4.5 Review and approval

| Stage | Checks | Outcomes |
| --- | --- | --- |
| Automated validation | Required fields, valid labels, timestamp order/range, segment bounds, duplicates, schema version | Pass; return for fix; flag for manual review |
| Human review | Semantic correctness against video/rubric, completeness, ambiguity, policy compliance | Accept; request correction; reject with reason; escalate |
| Appeal/adjudication | Independent re-review with evidence and reason codes | Uphold, reverse, or request correction |
| Buyer acceptance | Sample inspection or dataset-level QA within contract window | Accept delivery or raise a scoped issue/remediation request |

Reviewers cannot review or approve their own submissions.

Use standard reason codes plus actionable notes; contributors must see feedback.

Define edge cases and examples before launch; escalate subjective disagreements to a second reviewer/adjudicator.

Buyer acceptance must have a defined window and remediation policy, not an unlimited veto after delivery.

## 4.6 Payment and settlement

Verify job funding before making tasks payable.

Only accepted work becomes eligible for payment under the published project policy.

Create idempotent payout intent keyed by task, accepted submission version, and recipient.

Submit transaction and monitor confirmation; reconcile chain events with internal ledger.

UI distinguishes eligible, pending, submitted, confirmed/paid, failed, and refunded/cancelled states.

Failed transactions remain unpaid; retries must not duplicate transfers.

Publish policy for rejected/disputed work; no silent forfeiture or misleading earnings.

Financial safety Use a capped controlled pilot unless the payment contract has independent review. Do not place significant customer funds in unaudited contracts. Verify stablecoin contracts and supported networks against current official issuer documentation.

## 4.7 Dataset packaging and delivery

Freeze a specific set of accepted annotation versions for export.

Validate completeness, required fields, timestamp rules, labels, duplicate records, source references, and agreed quality checks.

Generate JSONL/CSV plus schema.json, quality_report.json, manifest.json, and README where useful.

Manifest includes dataset/export version, schema/rubric version, source references or hashes, export timestamp, rights metadata, and relevant provenance records.

Store package privately; record checksum and export version.

Notify authorized buyer; issue authenticated, expiring download access and log download events.

Regenerate as a new version; never silently replace prior deliverables.

## 4.8 Contributor media access

Browser-based annotation is the default. Contributors stream only their assigned segment. Offline downloads are optional and require buyer permission, short-lived links, and access logs.

Every media request must be authorized against user, assignment, project, and task state.

Never expose permanent public URLs or allow users to enumerate other assets by changing IDs.

Screen capture cannot be fully prevented; use policy, least privilege, and watermarking where appropriate rather than promising perfect prevention.

# 5. Quality system

| Control | Purpose | MVP implementation |
| --- | --- | --- |
| Schema/timestamp validation | Prevent malformed records | Versioned server-side validator |
| Gold tasks | Calibrate contributors/reviewers | Known-answer qualification and periodic sampling |
| Independent review | Catch semantic errors | Human review queue; no self-approval |
| Redundant annotation | Measure agreement on hard tasks | Second independent annotation for configured sample |
| Random audit | Detect drift/collusion | QA lead audits accepted records |
| Appeals | Procedural fairness | Independent adjudicator and decision history |
| Quality report | Make quality legible | Acceptance, correction, review coverage, issue counts |

## Quality metrics

First-pass acceptance rate = accepted without correction / reviewed submissions.

Final acceptance rate = accepted / completed submissions for a defined cohort.

Correction rate by task type, rubric version, and cohort.

Reviewer gold-task accuracy and agreement.

Inter-annotator agreement where redundant labels exist, using a metric suited to the task.

Random-audit defect rate; median/p90 assignment-to-submit, submit-to-decision, and acceptance-to-payment times.

Every metric must state its definition, sample size, and time window. Do not use an unexplained universal reputation score.

# 6. Functional requirements by module

## Authentication and authorization

Roles: company admin/member, contributor, reviewer, adjudicator, platform admin.

Enforce organization/project access on every API request; wallet connection alone is not identity verification.

Support recovery, session expiry, secret management, rate limiting, and audit logging.

## Company workspace

Manage organization members/roles.

Create project with title, task type, assets, schema/rubric/examples, reward, budget, deadline, QA policy, and access rules.

Show budget funded/reserved/eligible/paid/remaining, reconciled to real payment records.

Show tasks by state, quality signals, and export versions.

## Task queue and annotation UI

Filter tasks by qualification, effort, reward, deadline, and requirements.

Show criteria and reward before claim.

Atomic claim, active-task caps, lease expiry, cancellation/reassignment history.

Video playback, seek, speed, timecode, segment bounds, schema-driven fields, timestamp validation, autosave, submit, and version history.

Display instructions, examples, deadline, and rubric throughout.

## Reviewer UI

Show source video and annotation side-by-side.

Show validation results, timestamps, labels, and required fields.

Accept, request correction, reject with permitted reason, or escalate.

Record reviewer, decision, reason codes, notes, rubric version, and time.

Prevent conflicts and self-approval.

## Export/delivery

Deterministic exports from a frozen accepted-version snapshot.

JSONL and CSV for MVP; validate encoding, escaping, schema, and row counts.

Include schema, quality report, manifest, checksum, and optional README.

Private storage, expiring links, export versioning, and download audit log.

## Payments, chain activity, notifications

Use one supported stablecoin/network for the initial pilot unless a verified bounty requires otherwise.

Show actual tx hash, chain, recipient, token, amount, and confirmation state when available.

Prevent duplicate payouts with idempotency and reconciliation.

Notify for assignment/expiry, correction, acceptance, payout state, export-ready, and buyer issues; never put sensitive data in notifications.

# 7. UX and design direction

The marketing site can be expressive and editorial; the product app should be calm, precise, accessible, and data-dense. The annotation workspace is the core product, so video controls, timestamps, labels, review state, and submission actions outrank decoration.

Visual system: warm/clean neutral surfaces, deep ink text, restrained violet accent, muted green for confirmed success, amber for pending/review, red for errors.

Typography: contemporary sans-serif with legible numeric/timecode styles and consistent hierarchy.

Components: status chips, tables, task cards, progress indicators, timeline controls, empty/loading/error states.

Never communicate status by color alone; pair color with text/icon.

Accessibility: contrast, keyboard navigation, focus indicators, responsive layouts, reduced motion.

Empty states must honestly explain how to start when there are no jobs/contributors; never invent product metrics or earnings.

| Screen | Core contents |
| --- | --- |
| Marketing landing page | Value proposition, workflow, buyer outcomes, contributor CTA, QA model, sample export, FAQ |
| Onboarding | Role selection, email verification, org/contributor setup, terms, wallet setup |
| Company dashboard | Active jobs, task states, budget, QA overview, events, exports |
| Project wizard | Upload, schema/rubric, examples, reward/budget, deadline, rights, QA policy, funding |
| Contributor marketplace | Eligible tasks, reward, effort, deadline, qualification |
| Annotation workspace | Video/timeline, labels, task instructions, save/submit, validation feedback |
| Contributor history | Task outcomes, corrections, accepted rewards, pending/paid/failed, tx evidence |
| Reviewer queue | Priority, SLA, validation flags, source/annotation panel, decisions |
| Dataset delivery | Export versions, counts, quality report, manifest, checksum, download |
| Admin operations | Failed exports, payout reconciliation, disputes, access logs, flagged accounts |

# 8. Data model and state machine

| Entity | Key fields |
| --- | --- |
| User | id, email, auth provider, profile state, created_at |
| Organization / membership | organization, user, role, verification/status |
| Project / job | org, title, modality, schema/rubric versions, budget, reward, deadline, funding/status |
| Dataset asset | project, private storage key, checksum, rights declaration, duration, access policy |
| Task / assignment | asset/time range, status, reward, contributor, lease expiry, reassignment history |
| Annotation submission | task, contributor, immutable version, structured payload, validation state, submitted_at |
| Review / appeal | submission, reviewer, decision, reason codes, notes, rubric version, adjudication outcome |
| Payout | idempotency key, accepted version, recipient, asset, amount, chain, tx hash, state |
| Export | project, frozen version set, format, private key, checksum, state, creator/time |
| Audit event | actor, action, entity, timestamp, request metadata, change summary |

## 8.1 Task state machine

Available → Assigned/In progress → Submitted → Validating → In review → Accepted OR Correction requested OR Rejected/Appealable → (if accepted) Payment eligible → Payment pending → Paid OR Payment failed. Exports use a frozen set of accepted versions.

## 8.2 Retention

Define retention separately for source videos, drafts, accepted records, audit logs, payment records, and account data. Support lawful deletion/retention workflows while preserving required financial/audit records. Avoid putting data on-chain if it may need deletion.

# 9. Technical architecture

| Layer | Recommendation | Notes |
| --- | --- | --- |
| Frontend | Next.js, React, TypeScript, Tailwind | Company, contributor, reviewer UI |
| Backend | Node.js API or server routes | Server-side auth, state transitions, access checks |
| Database | PostgreSQL (Supabase/Neon) | Transactions, task claiming, review records |
| Object storage | Private S3-compatible storage | Signed/temporary access, encryption, lifecycle |
| Workers | Background queue | Exports, validation, notifications, reconciliation |
| Auth | Email/OAuth plus wallet signature where useful | Wallet does not prove legal identity |
| Blockchain | Solidity + Foundry/Hardhat; Viem/Wagmi | Selected funding/settlement/provenance events |
| Monitoring | Structured logs, error tracking, metrics | Never log secrets or sensitive media |

## 9.1 Architecture boundaries

PostgreSQL is the authoritative workflow state; chain events are reconciled into payment/provenance records.

Object storage holds video and export files; database stores references, checksums, and access policy.

All sensitive operations are authorized server-side.

Background jobs must be idempotent and retry-safe; secrets must never ship in client bundles.

## 9.2 On-chain design

Put only minimal non-sensitive proofs/receipts and financial events on-chain.

Do not publish videos, PII, private annotations, confidential metadata, or sensitive URLs.

Prevent duplicate payouts at both contract and service layers.

Use capped budgets and independent review before material funds are held.

Only show explorer links for real transactions; distinguish testnet from mainnet.

A contract records authorized outcomes; it cannot itself prove off-chain annotation correctness.

## 9.3 Sponsor/bounty integration strategy

| Capability | Potential choice | Rule |
| --- | --- | --- |
| Wallet/auth | Choose one eligible provider such as Dynamic or Privy | Select after checking official bounty criteria; avoid parallel integrations |
| AI-assisted QA | Kimi or eligible model | Flag ambiguity; human reviewer remains final authority |
| Stablecoin settlement | One verified supported stablecoin/network | Use actual funded payments; verify current official contract/network docs |
| Indexing/RPC | Envio, Alchemy, or another eligible service | Integrate only if it improves reconciliation and qualifies for a live bounty |

Sponsor names, bounty amounts, deadlines, and judging rubrics can change. Recheck the official hackathon portal before committing engineering time; do not add integrations merely for logos.

## 9.4 Illustrative API surface

| Route/action | Purpose |
| --- | --- |
| POST /organizations | Create organization |
| POST /projects | Create project |
| POST /projects/{id}/assets/upload-intent | Create authorized upload session |
| POST /projects/{id}/tasks/generate | Create segment tasks |
| GET /tasks?eligible=true | List eligible tasks |
| POST /tasks/{id}/claim | Atomically claim task |
| PUT /tasks/{id}/draft | Save draft |
| POST /tasks/{id}/submissions | Create immutable submission |
| POST /reviews/{id}/decision | Record review decision |
| POST /reviews/{id}/appeal | Create appeal |
| POST /payouts | Create idempotent payout intent |
| POST /projects/{id}/exports | Request export |
| GET /exports/{id} | Read export state/download metadata |

These are illustrative contracts, not finalized API definitions. Add authorization, validation, rate limits, idempotency, and audit logging.

# 10. Security, privacy, legal trust

Require buyer rights/authorization declaration and document permitted use, retention, geography, and contributor access.

Least privilege for organizations, projects, tasks, reviewers, and administrators; encrypt transport and storage.

Use private buckets, short-lived signed access, secret rotation, and controlled upload/transcoding.

Prevent IDOR/BOLA: users cannot access another org/project/task by changing an identifier.

Protect task claim and payout APIs from race conditions and replay; audit sensitive actions.

Threat-model collusion, copied labels, fake accounts, reviewer conflicts, duplicate payouts, exfiltration, and buyer disputes.

Define contributor terms, payment eligibility, dispute rules, and applicable age/location/tax/payment checks.

Review relevant data protection, contractor, tax, export-control, and payment obligations before commercial launch.

Do not claim wallet addresses establish KYC, contributor skill, or Sybil resistance.

Screen capture cannot be fully prevented; communicate realistic controls rather than guarantees.

# 11. Business model and competitive positioning

## 11.1 Business model

B2B managed annotation and dataset delivery. Buyers pay for accepted annotation output and related quality/operations services. The platform compensates contributors and reviewers and retains the margin after direct delivery costs.

## 11.2 Revenue streams

Annotation projects priced per accepted record, video minute, or completed dataset.

Premium QA: independent review, higher sampling, specialist rubrics, adjudication.

Dataset preparation: schema conversion, cleaning, deduplication, packaging, provenance reports.

Recurring enterprise contracts for ongoing volume and managed operations.

Future physical data capture coordination only after demand and operations are validated.

## 11.3 Illustrative unit economics

| Line item | Illustrative amount |
| --- | --- |
| Buyer project revenue | $1,000 |
| Contributor compensation | −$600 |
| QA/review/storage/operations | −$200 |
| Contribution before overhead | $200 |
| Illustrative contribution margin | 20% |

These figures are assumptions, not validated prices or forecasts. Real margins depend on complexity, rework, reviewer cost, storage, payment fees, sales, and acceptance.

## 11.4 Positioning vs alternatives

| Alternative | Our intended differentiation |
| --- | --- |
| Traditional annotation vendors | Distributed contributor network, transparent task records and acceptance-linked settlement |
| Generic crowdsourcing | Physical-AI specialization, stricter task rubrics and dataset QA |
| In-house team | Managed operations without requiring buyer to build its own workforce |
| Decentralized labeling marketplace | Buyer-focused delivery, quality accountability, export readiness, and real commercial outcomes |

Do not claim quality assurance or decentralized payment is unique by itself. Prove a measurable advantage in cost per accepted label, accuracy, turnaround, reliability, or traceability. Competitor examples discussed include Scale.fun, Encord, Anthra Labs, TeachRobots.ai, and nxted.ai; revalidate their current products before external comparison.

# 12. Metrics and acceptance criteria

North-star metric Accepted, buyer-usable annotation units delivered per week, with quality and cost guardrails.

## Metrics

Marketplace: time to first qualified contributor/accepted label; claim-to-submit completion; lease expiry; repeat contributor participation.

Quality: first-pass/final acceptance, correction rate, reviewer agreement, gold-task accuracy, random audit defects.

Commercial: pilot-to-paid conversion, repeat purchase, cost per accepted unit, contribution margin, on-time delivery, buyer-reported usefulness.

Trust/reliability: payout success, acceptance-to-payment time, duplicate payout incidents (target zero), unauthorized access incidents (target zero), export success and latency.

## MVP acceptance criteria

A real buyer creates a job, uploads authorized data, defines criteria, and funds a capped pilot.

At least two real contributor accounts complete distinct tasks without assignment collisions.

Automated validation catches malformed labels and invalid timestamps.

Reviewer accepts or requests correction with a reason; contributors can resubmit or appeal.

Only accepted versions appear in the final export.

Buyer securely downloads JSONL/CSV and schema/quality/provenance files.

Actual payout state reconciles and duplicate payouts are prevented.

Any demo/test data is clearly labelled; production never shows fabricated activity.

Buyer can trace export to job, rubric/schema version, accepted submissions, and relevant settlement records.

# 13. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| No real buyer demand | Conduct interviews; secure a scoped pilot before broad build |
| Poor annotation quality | Rubrics, gold tasks, human review, audits, transparent metrics |
| Unclear data rights | Rights declaration, contracts, access and retention policy |
| Contributor abandonment | Lease expiry, active-task limits, clear previews, reliability tracking |
| Reviewer bottleneck | Capacity planning, rubric calibration, risk-based sampling |
| Payout failure/duplication | Idempotency, reconciliation, capped budgets, retries, contract review |
| Data leakage | Private storage, task-scoped access, expiring links, least privilege |
| Smart contract vulnerability | Cap pilot exposure; independent review; avoid large unaudited balances |
| Bounty distraction | Verify eligibility; only integrate what serves workflow |
| Commodity competition | Specialize in Physical AI and prove quality/cost/turnaround |

# 14. Go-to-market and validation

## 14.1 Initial buyers

Start with early-stage robotics startups, embodied-AI teams, or university robotics labs with existing rights-cleared video and a specific annotation need. Prioritize the shortest path to a decision-maker and paid pilot.

## 14.2 Discovery questions

What robotics data are you labeling today, and what labels/timestamps/failure categories do you need?

How do you source and QA annotations today? What is your cost per accepted unit and acceptable turnaround?

What mistakes are most expensive? What format and metadata must the export contain?

What rights, security, residency, and confidentiality constraints apply?

What small paid pilot would prove value quickly?

## 14.3 Pilot plan

Secure one buyer and written scope; do not treat interest as revenue.

Use one dataset and narrow label schema; recruit a small real contributor cohort.

Run a controlled batch, review quality, refine rubric, then scale if metrics meet thresholds.

Deliver export, collect structured buyer feedback, and measure labor, QA, rework, fees, turnaround, and reorder intent.

## 14.4 Hackathon demo

Buyer creates a pilot job and uploads rights-cleared sample footage.

Configure label schema and fund a capped job, or clearly label testnet/test mode.

Real contributor claims a task and annotates it.

Show an intentionally invalid submission rejected by an actual validator.

Reviewer accepts valid work and records decision.

Generate a real export and quality/provenance manifest.

Buyer downloads the export; show checksum and genuine transaction receipt if applicable.

Never fake contributors, earnings, task counts, review outcomes, or payout confirmation. Label seed/demo data clearly.

# 15. Roadmap

| Window | Priority | Deliverable |
| --- | --- | --- |
| Immediate / hackathon | End-to-end vertical slice | Auth, one buyer job, private asset, claim, annotation, validation, review, export, real or clearly labelled testnet settlement |
| Weeks 1–2 | Pilot reliability | Buyer onboarding, qualification, review operations, audit logs, payment reconciliation |
| Weeks 3–4 | Commercial validation | Complete paid pilot, measure economics, secure repeat intent, refine rubric/QA |
| Month 2+ | Scale what works | Multiple jobs, reviewer calibration, better routing, buyer API, additional schemas |
| Later | Modality expansion | Additional robotics/sensor data or capture coordination after demand validation |

# 16. Open decisions

| Decision | Default | Validation needed |
| --- | --- | --- |
| Final brand | PhysicalData Network working name; Syntrix is only a candidate | Domain/trademark/ecosystem checks |
| First buyer | Robotics startup or university lab with immediate need | Customer discovery |
| Payment asset | One supported stablecoin/network | Official docs, legal/payment review, bounty criteria |
| Settlement model | Capped controlled pilot until reviewed | Security review |
| Data source | Buyer-supplied rights-cleared video | Contract/rights confirmation |
| QA model | Automated checks + independent human review + appeal | Pilot error patterns |
| Task unit | Short configurable video segments | Task complexity and worker ergonomics |
| Acceptance policy | Predefined thresholds, sample rights, remediation window | Pilot contract |
| AI QA | Optional assistant; human retains authority | Measurable QA gain and bounty eligibility |
| Wallet provider | One eligible integration | Official bounty rubric and implementation effort |

# 17. Glossary

| Term | Meaning |
| --- | --- |
| Physical AI | AI systems interacting with the physical world, including robotics and embodied agents |
| Annotation | Structured labels tied to media, such as actions, timestamps, objects, or failures |
| Gold task | Known-answer task used to evaluate contributor or reviewer quality |
| Accepted version | Immutable annotation version approved under the project rubric |
| Provenance manifest | Metadata about dataset version, source references, schema/rubric, and integrity/settlement records |
| Idempotency | Retrying an operation does not duplicate its effect |
| Assignment lease | Time-limited reservation of a task by a contributor |
| Off-chain | Stored/handled outside blockchain, e.g. video, annotation, and app state |

# Appendix A — Example export package

project-001-v1/annotations.jsonl

project-001-v1/schema.json

project-001-v1/quality_report.json

project-001-v1/manifest.json

project-001-v1/README.md

# Appendix B — Example annotation record

{
  "segment_id": "segment_0042",
  "start_ms": 12500,
  "end_ms": 18400,
  "action": "robot_picks_up_object",
  "failure": false,
  "review_status": "accepted"
}

Illustrative only. Actual fields and semantics must be versioned and defined by each project schema.

# Appendix C — Pre-launch checklist

Confirm brand/domain/trademark checks.

Confirm buyer rights for source assets.

Test tenant isolation and task-level authorization.

Test concurrent claims and lease expiry.

Test malformed submissions, resubmissions, reviewer conflicts, and appeals.

Test export determinism, schema compliance, and accepted-version selection.

Test expired URLs and unauthorized access attempts.

Test payout retries, duplicate prevention, failed transactions, and reconciliation.

Verify network and token contracts from current official documentation.

Review smart contract and legal/payment requirements before handling meaningful funds.

Ensure no fabricated activity or payment statuses appear in production.

Complete one real pilot and document actual results before making performance claims.